SPECIAL PROVISIONS FOR GRANT PERMIT ISSUED

for the WRA Mud Creek Interceptor Project

In addition to the permit requirements included with the Grant Permit application, the following stipulations shall also apply to Polk County Permit No. GRT2012-00065..

Roadway Crossings

Open cutting of Roadways will not be allowed unless approved by the Public Works Department.  All road crossings shall be directional bored or by other means to prevent damage to existing road surface.

Road Repairs

Permitee shall be responsible for any damage to Polk County roadways caused by this project.   All road repairs be shall be made as per Iowa DOT and SUDAS specs, and to the satisfaction of Polk County Public Works.  Should patching be necessary, minimum pavement depth shall be 8” HMA with 6” granular subbase.  Should the Permitee fail to repair the roadway to an acceptable condition, fail to protect a road hazard by acceptable traffic control methods, or fail to complete the repair in a timely manner, Polk County shall complete the repair or restore the road to its original condition and invoice the Permitee for all costs incurred.

Traffic Control

Traffic control necessary on roadways shall meet Iowa DOT and SUDAS standards.  If lane reductions or road closures are required, the Permitee, or their contractor, shall submit a traffic control plan to Polk County for approval. This plan will include proposed detour when road closure is required.  All costs associated with the detour will be at the Permitee’s expense.  This plan will also stipulate that one-lane closures shall be removed and the road reopened to traffic at the end of each working day when it is safe to do so.  The Permitee shall be responsible for maintaining access to private properties during construction.

Public Works Inspection

This project may require inspection but Polk County staff to assure existing facilities are protected and traffic control is acceptable.  Polk County will not charge for the cost of these inspections unless the Permitee fails to comply with the Permit stipulations.  Polk County will utilize the current fee schedule and document the personnel and equipment hours devoted to inspection of this project and, if necessary, forward a final billing at the end of the project to the Permitee for payment prior to final acceptance and release of the Maint. Bond.

Public Notification

Permitee will notify all residents and property owners impacted by this project or who reside in the project corridor when the roadway is going to be impacted by their operations. Permitee will notify Polk County Public Works at least 72 hours prior to closing a roadway or enacting a posted detour in conjunction with this project.  Permitee shall issue any necessary press releases regarding these road closures and inform the emergency response personnel.  Any Polk County staff time to assist with these notifications will be handled in the same manner as inspection costs.

Four year Maintenance Bond

Before final acceptance of the restoration of Polk County right-of-way and facilities, the Permitee will submit a four-year public maintenance bond in the amount of $10,000 to remedy all defects that may develop by the reason of defective workmanship, roadway settlement, or material used in construction of the improvements.  Bonds shall be valid from the date of final acceptance of the project restoration by the Polk County Public Works Department.

Special Provisions accepted by:

____________________________________________			____________________

Permitee’s Representative										Date

____________________________________________			____________________

Polk County Public Works Approval								Date