Notes from Pipeline meeting

May be one year before they get permit from Iowa Utilities Board.

Construction 2016?

Have to go under tiles in fields

Need to make up a permit as a group?

Have ICEA Exec Board go to IUB?

Don’t need to know payment information on the landowner agreement, just the specs for the actual pipeline

Pipeline needs to pay 100% of the inspection costs

150’ easement, with 50’ permanent

Trenching, backfilling, etc needs to be inspected, shown in document from CG consultant.

Depth under roads – 60” below ditch bottom? 48”? depends on location? Encased or not? Company said if they encase, it corrodes faster. DOT does not require encasement. They will bump up thickness of the pipe under the roads. 0.625”, normal 0.429”. 70k psi

Bryan Bradley will send further information to the group.

Standardized agreement with pipeline? Drainage districts? Need separate agreement with each drainage district.

Ask Mark Nahra how to set up agreements amongst counties to hire consultant to inspect.

Pipeline is setting up hearings across the state, one in every county. Have to have hearings before they can apply for a franchise. 10 days later they can send certified letter to property owners to survey.

Jack Edwards – Project Manager - 832.421.5691

Greg Cade – Lead permitting agent – 402.677.4734

One standard road crossing permit by all counties. Start with DOT permit, and possibly modify.

Large equipment – hauls on roads, damages. Make part of crossing permit? Driveway permits for the pipeline company, temporary driveways, need permits (farmers like the extra driveway, so then need permanent permit). Dust control for rock roads.

Work zone set up. Road standard TC-### applies, list in permit. Not taking signs down. Kurt share copy of “attached stipulations”.

Randy sending agreement on wind turbines.

Crossing angle – 90 degrees? Pipeline probably can’t do that, bends might be a bad idea.

Stream depth – DNR have any requirements? Flood plain permit for anything over 100 sq. miles?

DOT require 60” on this pipeline.

What are Federal regs on pipelines?

Run permit/agreement past Kristi at ISAC.

Is BOS in charge of drainage districts or does DD have to deal with this on their own?

Can pipeline pay consultant direct? Or does Secondary Roads pay it? Or does BOS pay for it? Sec. Roads not supposed to pay for things off the ROW.

BOS will have to decide who is inspecting – county engineer, consultant, who?

ISAC – special meeting with BOS and engineers? Dave Shanahan will get set up. Kristi, Stacy at ISAC to set up room etc. Iowa Utilities Board. Clapsaddle Garber want to speak?

Boone County Planning and Zoning has good website of information.

Driveways may become permanent, so want to do permanent standards?

Standard – 60”, at an angle, not encased. Bryan B. put together agreement from DOT with county standards, county engineers can send to drainage districts if they wish.

Agenda for ISAC:

* Introduction to pipeline project
* ISAC legal – talk about Code, what is required of BOS
* How to deal with drainage districts
* Presentation from consultant telling what inspection entails

Next meeting December 11 at 1:00 P.M. (After December Conference).